GolfGen Commerce Dashboard

Architecture & Development Roadmap

Version 5 | March 13, 2026

Elite Global Brands / GolfGen LLC — Bentonville, AR

# 1. System Overview

The GolfGen Commerce Dashboard is an internal tool that tracks sales, inventory, orders, advertising, profitability, and operations across all channels for both the Golf and Housewares divisions. It runs as a single-container FastAPI + React application on Railway, with DuckDB as the current database engine (PostgreSQL migration code complete, awaiting provisioning).

Live URL: https://golfgen-dashboard-production.up.railway.app

GitHub: https://github.com/efine2010-Golfgen/golfgen-dashboard

Stack: FastAPI + DuckDB (PostgreSQL ready) + React, auto-deploy from GitHub main

# 2. Architecture

## 2.1 Business Hierarchy

Every table, query, and dashboard filter follows this hierarchy: Division (Golf / Housewares) → Customer / Channel → Platform / Data Source → SKU / ASIN. Three mandatory columns on every transactional table: division, customer, platform.

## 2.2 Tech Stack

- Backend: FastAPI (Python), single-container deployment on Railway

- Database: DuckDB (PostgreSQL dual-mode wrapper complete — set DATABASE_URL to switch)

- Frontend: React with Vite build tooling

- APIs: Amazon SP-API (orders, financial events, inventory), Amazon Ads API

- Auth: Google SSO + MFA/TOTP + session-based access control

## 2.3 Sync Architecture

A global sync mutex (threading.Lock) prevents overlapping syncs. Two sync modes operate on a schedule:

- Today Sync (hourly at :30): Fetches orders from past 2 days via Orders API. 50-order cap, 3 retries (max 15s delay), 120-second hard timeout.

- Full Sync (9am, 12pm, 3pm, 6pm Central): Orders + Financial Events + Inventory + Sales & Traffic Report. Financial events parsed via _money() helper.

An in-memory ring buffer (200 entries) captures sync engine logs, accessible via GET /api/debug/logs.

## 2.4 Database Wrapper — DuckDB ↔ PostgreSQL

The DbConnection class in core/database.py provides a dual-mode database abstraction. When DATABASE_URL is set, it connects to PostgreSQL; otherwise DuckDB. SQL translator handles dialect differences:

- ? placeholders → %s for PostgreSQL

- INSERT OR IGNORE → ON CONFLICT DO NOTHING

- INSERT OR REPLACE → ON CONFLICT (pk) DO UPDATE SET ...

- All 56+ direct duckdb.connect() calls eliminated across 16 files

Status: CODE COMPLETE. Next step: Eric provisions PostgreSQL on Railway and sets DATABASE_URL.

# 3. Channel Map (12 Channels)

| Division | Customer | Platform | Sync Method | Status |
| --- | --- | --- | --- | --- |
| golf | amazon | sp_api | Auto (scheduled) | LIVE |
| golf | walmart_marketplace | walmart_api | Auto | Phase 5 |
| golf | walmart_stores | scintilla | Report upload | Phase 4 |
| golf | shopify | shopify_api | Auto | Phase 5 |
| golf | first_tee | excel_upload | Manual upload | Phase 4 |
| housewares | amazon | sp_api | Auto (scheduled) | LIVE |
| housewares | walmart_marketplace | walmart_api | Auto | Phase 5 |
| housewares | walmart_stores | scintilla | Report upload | Phase 4 |
| housewares | belk | excel_upload | Upload/email | Phase 4 |
| housewares | hobby_lobby | excel_upload | Upload/email | Phase 4 |
| housewares | albertsons | excel_upload | Upload/email | Phase 4 |
| housewares | family_dollar | excel_upload | Upload/email | Phase 4 |

# 4. Current Data Status

As of March 13, 2026 | Database size: ~11.8 MB

| Table | Row Count | Notes |
| --- | --- | --- |
| orders | 200 | Recent window, SP-API auto-tags division |
| daily_sales | 1,072 | Through March 13 — data flowing daily |
| financial_events | 1,357 | 1,280 nonzero — $0 bug FIXED |
| fba_inventory | 70 | SP-API auto-tags division |
| advertising | 0 | Ads returning empty, under investigation |

Financial breakdown: Refunds: 182 rows / $26,377 | Shipments: 1,175 rows / $173,003 in charges

# 5. Development Roadmap

## Phase 1 — Stability + Security: COMPLETE ✓

All 10 items done: returns bug, YOY bug, SKU bug, ads sync, sync mutex, transaction rollback, retry/backoff, Google SSO, session timeout, audit log.

## Phase 2 — Data Layer + Division Hierarchy: COMPLETE ✓

- ✅ Division/customer/platform columns on all transactional tables

- ✅ Item master seeded, tagging UI live, SP-API auto-tags on insert

- ✅ Shared hierarchy_filter() on all routers + HierarchyFilter.jsx in header

- ✅ Staging + analytics tables, nightly rollup at 2:30am

- ✅ PostgreSQL dual-mode wrapper (DbConnection) — code complete

- ✅ SQL translator for DuckDB↔PostgreSQL, all 56+ duckdb.connect() calls eliminated

- Action item: Eric provisions PostgreSQL on Railway + sets DATABASE_URL

## Phase 3 — Redundancy + Backup Hardening: PARTIAL

- ✅ Nightly Google Drive backup (2am) + nightly GitHub backup

- ❌ Hot standby / second Railway region

- ❌ Weekly backup verification

- ❌ 6-hour snapshots + monthly archives

## Phase 4 — File Upload + Store Channels: PARTIAL

- ✅ Excel upload for warehouse data

- ❌ Scintilla, First Tee, Belk, Hobby Lobby, Albertsons, Family Dollar ingestion

- ❌ Google Drive watched folder + email ingestion

## Phase 5 — Multi-Platform APIs: PLANNED

- Walmart Marketplace API, Shopify API, cross-platform views

## Phase 6 — Intelligence + Forecasting: PLANNED

- Custom date ranges, daily email summary, anomaly alerts, forecast tab, exec dashboard

# 6. Recent Fixes (Session 5 — March 13, 2026)

## 6.1 Sync Hanging Bug — Root Cause & Fix

Root cause: The today sync was calling get_order_items() for every non-cancelled order from the past 7 days (100+ orders) with aggressive retries (5 retries, up to 60s delay each). This held the global _sync_lock forever, blocking the full SP-API sync which handles financial_events, daily_sales, and refunds.

Fix applied (4 changes):

- Reduced today sync scope from 7 days to 2 days

- Added 50-order cap to prevent long-running syncs

- Reduced retries from 5→3 and max_delay from 60s→15s

- Added 120-second hard timeout via concurrent.futures

Result: All three dashboard data issues resolved — financial_events showing real dollar amounts (1,280 nonzero rows), daily_sales populated through today, refunds showing 182 rows / $26,377.

## 6.2 Debug Infrastructure Added

- GET /api/debug/db-diagnostic — query live DB without auth

- GET /api/debug/test-financial-parse — trace financial event parsing

- GET /api/debug/logs — in-memory log buffer (200 entries)

- Fixed debug credential loading in system.py

# 7. Next Steps

- Provision PostgreSQL on Railway and set DATABASE_URL env var (Eric action item)

- Verify PostgreSQL mode activates correctly

- Investigate ads sync returning empty

- Phase 4 store channel ingestion or Phase 3 backup hardening

- Phase 5+ multi-platform API integrations

# 8. Security & Access

- Google SSO with whitelisted email list

- MFA/TOTP enrollment and verification

- Session-based auth: 18hr expiry + 2hr idle timeout

- Per-tab user permissions + audit log

End of Document — Version 5 — March 13, 2026